INDIRA GANDHI NATIONAL OPEN UNIVERSITY

MASTER OF COMPUTER APPLICATIONS (MCA)

(6TH   SEMESTER)

SYNOPSIS

Expense Manager

SUBMITTED BY

SUKANYA HALDER

Table of Contents

Introduction & Objective of the Project:	4

Project Category:	5

Hardware and Software Specification	6

Hardware Requirement	6

Software Requirement	6

Analysis of the Project:	7

Hardware and Software Specification	12

Hardware Requirement	12

Software Requirement	12

Requirement and Analysis	13

Problem definition	13

Requirement Specification	13

Functional Requirements	13

Technical Specification	13

Planning and Scheduling	13

Gantt chart	13

Tracking Gantt	14

Pert chart	15

Scope of the Solution	16

Analysis:	16

Context Diagram	16

DFD	16

Level 0	16

Level 1	17

Level 2	19

ER Diagram	19

Class Diagram	21

Database and Table Details	22

Complete structure:	23

Module Description	23

Estimation:	24

Data Structure:	25

Implementation Methodology	27

List of Reports	27

Implementation of Security Mechanism at Various Levels	28

Future Scope and Further enhancement of the project:	28

Bibliography	29

# Introduction & Objective of the Project:

Expense Manager Software will let users track expenses and earnings. This software is basically developed for individual users so that they can track their daily expense, income and keep track of their money but this application will be useful to a company as well. Users can add daily earnings & expenses. It is to know how and where we are spending our money. It is the perfect system for individuals, families, and small business to manage their income and expense tracking. The friendly user interface makes it quick and easy to capture your income and expense transactions for each day. Expenses management software updates all our accounts daily so we'll always have access to the most current and accurate information about our finances and can clearly see how much money we have and owe, and where is your hard-earn money going.

At any point of time he can review his total expenses and generate report. There will be three different User Interfaces to allow the users use the software anywhere all the time. The User interfaces are Desktop Interface, Mobile Interface & Web Interface. The data from all the interfaces can be synced and merged to generate a final report.

The Desktop Interface is the main & fully featured version of the software. Users can add new data, browse old expenses and sync expenses from Mobile & Web Interfaces. The Mobile Interface will allow users to add data using their mobile and use customized feature set. While shopping people carry their mobile along with them and then they can add expenses and earnings instantly to avoid forgetting about certain expenses. The Web Interfaces provide the ultimate flexibility of login to the user accounts in the web and add/browse expenditures.

Fig 1: Different interfaces of Expense Manager Software

The main features of this software are listed below:

- Calendar view to select any date and add/view the expenses & earnings.

- Add tag with expenses so that user can remember the reason for spending

- View Available balance

- View Total expenses

- Create a contact book for add contact of the person.

- Generate weekly, monthly and yearly Expenses report Income report Profit and Loss report.

- Online sync

- Reminder facility for future expenses.

- Searching the expenses.

- On the go expense tracking using Mobile & Web Interfaces

- Syncing data from all the interfaces such as: Desktop, Mobile & Web.

# Project Category:

This software will follow Object Oriented Programming Paradigm and use below mentioned areas:

Front End/ GUI Tools:  	Standard Widget Toolkit (SWT)

Programming Language:       Java

IDE:       			Netbeans , Eclipse

Development Environment:	  J2EE

Backend:  			MySQL

IDE (For Database):		MySQL WorkBench

Source Code Management Tool:	Github

Internet Technologies: 	HTML, JavaScript, PHP, Google App Framework

Networking Technologies: 	TCP/IP

Wireless Technologies: 	Bluetooth

Operating Systems: 	Windows XP, Windows 7, Windows Mobile, Symbian Mobile

Applications: 			Financial application

# Hardware and Software Specification

## Hardware Requirement

- Disc capacity : 10 MB of available hard disk space

- RAM : 1 GB (32 Bit) or 2 GB (64 Bit)

- Processor : 1.6GHz or faster

- DVD-ROM Drive / USB Port

## Software Requirement

- Windows XP (x86) with Service Pack 3 / Windows Vista (x86 & x64) with

Service Pack 2 / Windows 7 (x86 & x64)

- Microsoft .NET 4.0

# Requirement and Analysis

## Problem definition

Now people are

## Requirement Specification

### Functional Requirements

#### Enter new Expenses and Earning

Introduction

Entered new expenses and new earning store into the account.

Input

Earning and expenses data with purpose of earning apply for which class.

Processing

EMS saves the expense and earning details in database.

Output

EMS generates expense id and earning id for future reference.

#### View Report for the Income, expense and period transaction

Introduction

User can view the report for particular or total income, expenses of the weekly, monthly, yearly, or period transaction.

Input

Select weekly, monthly, yearly, or period transaction.

Processing

EMS queries the expense and earning details from database and prepares the report.

Output

User can see the report.

#### Graphical representation for the Income, expense of weekly, monthly, yearly and PERIOD TRANSACTION

Introduction

User can view the graphically for particular income, expenses of the weekly, monthly, yearly, or period transaction using timing and total graphically representation of  the weekly, monthly, yearly, or period transaction.

Input

Select weekly, monthly, yearly, or period transaction.

Processing

EMS queries the expense and earning details from database and prepares the data to be displayed.

Output

User can see the graphically representation.

#### Search transaction

Introduction:

Search transaction for income and expense.

Input:

Select timing, date, name of expenses or earning.

Processing:

The EMS will search for the requirement.

Output:

The EMS will display the search result.

#### Sync web & mobile data in desktop

Introduction:

Sync web & mobile data from desktop application

Input:

Select web account or mobile device

Processing:

The EMS will sync with web account or mobile device and save the data in database

Output:

The EMS will generate a sync id and display confirmation message.

#### Changing Password and Username

Introduction

Change existing username and password

Input

New username and password

Processing

Old username and password will be replaced by user provided new username and password after authenticating.

Output

Password and Username can be changed according to the Employee requirement whenever they want to change for better security of the System.

#### Mobile data entry & query

Introduction:

EMS data can be entered and queried using a mobile device.

Input:

User will enter the expenses and earning in the mobile device.

Processing:

The device will stored the entered data and sync with Server while manual sync operation. While querying device will search its internal storage for the query and display the result.

Output:

The mobile device will display the search result.

#### Web data entry & query

Introduction:

EMS data can be entered and queried using a web interface.

Input:

Admin will new user details as well as search query.

Processing:

Web interface will store new entry in the Google doc storage and while searching it will search its internal storage. Web interface will sync with main server while manual sync.

Output:

Website will show all the related information.

### Technical Specification

Front End/ GUI Tools:  Windows Presentation Framework (WPF)

IDE: Visual Studio 2010

Framework: Microsoft .NET 4.0

Database: MySQL

Database Tool: MySQL workbench CE

Operating Systems: Windows XP, Windows 7

Cloud Technology: Google Drive, Google forms

## Planning and Scheduling

### Gantt chart

### Tracking Gantt

### Pert chart

# Scope of the Solution

Expense Management provides the most complete and configurable full-service cloud solution for expense management and automation. Expense Management achieves greater control over costs, improved compliance and increased visibility into operations through data capture and reporting. It will help our self and company is improved control and management of overall expenditures.

# Analysis:

## Context Diagram

## DFD

### Level 0

### Level 1

### Level 2

## ER Diagram

Expense Manager Database will be an optimized database which will save certain information about every expenses and earnings logged by User.

We will design a RDBMS for Expense Manager. The entities and their attributes are listed below. Attributes in Bold letter is the unique key.

| Entities | Attributes |
| --- | --- |
| Expenses | Expense Id, Amount, Text |
| Earnings | Earning Id, Amount, Text |
| Monthly Calculation | Month-Year, Total Expense, Total Earning |
| Day | Date, Total Expense, Total Earning |
| User | User Id, Name, password, Backup Path, Preferences. |

Relationship between Entities:

- Monthly Calculation has Day  1 : N

- In a Day happens  Expenses 1 : N

- In a Day happens  Earnings 1 : N

- User does Expenses  M : N

- User does Earnings  M : N

## Class Diagram

# Database and Table Details

The database used for this software is called emsdb. A screenshot from the MySQl workbench is given below. It shows the tables and its columns. The first row is the primary key.

# Complete structure:

## Module Description

Expense manager software consists of three different applications:

  - Desktop Application

  - Mobile Application

  - Web Application

Each application is internally divided into three main modules such as:

- Application Interface

- Application Engine

- Storage / Database

Desktop Application is the full featured application which contains the Permanent storage or bigger database where as Mobile and Web application has a small & temporary storage. People can note down their expenses while roaming, at their mobile using expense manager. They can later sync and take the backup of their expenses and get a final report. They can sync with the web interface and store the data in the online database from where their important data would never be lost. Thus using three different interface and database data will not only be easy to maintain but also secure forever.

Desktop Application Module: It consists of three main parts, namely the GUI module, Engine/controller module and storage module.

Fig: Modules of Desktop Application

Desktop Application GUI:	The GUI for the desktop application will be designed using WPF (Windows Presentation Foundation) and XAML (Extensive Advanced Markup Language). The GUI will have several views like Calendar view, List view, Grid View. It will have options foe adding new expenses and earnings, searching for expenses/earnings, adding remainder for future expenses, syncing with mobile/web application.

Desktop Application Engine: Desktop Application Engine is the heart of the application. It controls the GUI interactions, logical calculations and database queries. It consists of 5 sub modules, such as:

View Controller:

It controls the look and feel of GUI. As mentioned earlier, the GUI will have three different views: List View, calendar View and Grid View.

List view will display data as a list with columns for date, tag text and amount. List view can be sorted by the columns.

In calendar view, user can select any date and data associated with the date will be displayed. Calendar view has three varieties like daily, weekly and monthly views.

Grid view will display the available data in contiguous grids. Each grid will display tag text, amount and date. The components of view controller are shown in the diagram below.

Fig: Various parts of View Controller

Sync Controller:

Sync controller handles the synchronization of data with mobile and web application. Sync controller receives data from other applications, processes data and saves data for future use.

Logic Controller:

Logic controller manages all the modules of application engine. It handles the interaction between other modules. The instances of all other module are created in logic controller so that it can control them. The application logics are written in this module.

Search Engine:

Search engine helps the user to search available data. It will have options for searching by tag text, amount and date. Search engine will form a query depending on the user input and fetch the result from database.

Database Controller:

Database controller handles the database interaction. It takes care of database addition, modification, deleting and retrieval of data from storage/ database.

Desktop Application Storage: Desktop application storage is the permanent storage/ database of the expense manager software. This module will be implemented using MySQL. The module sill store all the data related to this application. Users will be able to add, modify, erase and fetch/ view data on runtime.

Fig: Modules of Mobile & Web Application

## Estimation:

## Data Structure:

ExpenseInfo

public class ExpenseInfo { public string id { get; set; } public DateTime date { get; set; } public ExpenseType type { get; set; } public string description { get; set; } public double amount { get; set; } public bool IsWithInLimit; }

EarningInfo

public class EarningInfo { public string id { get; set; } public DateTime date { get; set; } public EarningType type { get; set; } public string description { get; set; } public double amount { get; set; } }

SyncInfo

public class SyncInfo { public string id { get; set; } public DateTime date { get; set; } public SyncType type { get; set; } public string description { get; set; } public float size { get; set; } }

UserInfo

public class UserInfo { public string id { get; set; } public string encryptedPassword { get; set; } public string name { get; set; } public DateTime doj { get; set; } public string address { get; set; } public string phone { get; set; } public List<ExpenseInfo> expenses { get; set; } public double expenseLimit { get; set; } public List<EarningInfo> earnings { get; set; } public List<SyncInfo> syncDetails { get; set; } public SessionInfo sessionDetails { get; set; } }

ReportInfo

public class ReportInfo { public string id { get; set; } public DateTime date { get; set; } public ReportType type { get; set; } public string description { get; set; } public UserInfo user; }

SessionInfo

public class SessionInfo { public string id { get; set; } public SessionType type { get; set; } public int noOfloginAttempt { get; set; } public int maxloginAttempt { get; set; } public DateTime start { get; set; } public DateTime end { get; set; } }

ReportType

public enum ReportType { Single, Daily, Weekly, Monthly, Quarterly, Yearly }

SessionType

public enum SessionType { ValidUser, InvalidUser, TimeOut }

UserType

public enum UserType { Admin, Normal, Guest }

SyncType

public enum SyncType { Web, Mobile, Desktop }

EarningType

public enum EarningType { Fixed, Variable, Adhoc }

ExpenseType

public enum ExpenseType { Fixed, Variable, OverDraft, Adhoc }

## Implementation Methodology

- Object Oriented Programming methodology will be adopted and Java will be used as programming language.

- Apache tomcat web server will be used to implement the server

- User interface development will be done in MVC architecture using SWT (Standard Widget Toolkit).

- Relational DBMS MySQL will be used to implement & execute SQL query to database.

- Agile Software Development model will be used while developing this software.

## List of Reports

List of reports that are likely to be generated in this software are given below:

- List of Expenses can be generated

- List of Earnings can be generated

- Daily report can be generated

- Weekly report can be generated

- Monthly report can be generated

- Yearly report can be generated

# Implementation of Security Mechanism at Various Levels

- This software requires a valid password to login and then it allows using any of its features.

- The login password will be saved in encrypted format in database.

- This software will use Google open-id authentication for web interface.

- A backup and restore feature has been used in case of loss of data due to database crash and other problems.

# Future Scope and Further enhancement of the project:

- To support UNIX / Linux based operating systems.

- To Support Mobile operating systems for Windows Mobile, Nokia, Blackberry.

- To port it on handheld device like iPad, Galaxy Tab & netbooks.

- To enhance the web interface

# Bibliography

- http://en.wikipedia.org

- http://msdn.microsoft.com/en-us/

- http://www.microsoft.com/en-us/default.aspx

- http://www.codeplex.com/

- http://stackoverflow.com/

- http://www.codeguru.com/

- http://www.w3schools.com

- www.mysql.org